# Software Test Plan (STP) – Vehicle Parking System

Project: Vehicle Parking System (VPS)

Version: 1.0

Authors: BR Manasi (PES2UG24CS104), BR Manavi(PES2UG24CS105),

B Meghana(PES2UG24CS103), B Sanjana(PES2UG24CS106)

Date: 16-09-2026

Status: Draft

# 1. Introduction

Purpose: This document defines the test plan for the Vehicle Parking System (VPS) v1.0. It outlines the objectives, scope, strategy, resources, schedule, and responsibilities for testing the system that manages parking slots and vehicle tracking.

Scope: Testing covers user registration and authentication, parking slot search and reservation, vehicle entry/exit logging and real-time occupancy tracking (simulated in software, no physical hardware), payment and billing (payment-gateway sandbox/test mode), admin/parking lot management, and notifications and reporting. Physical parking infrastructure, real ANPR/IoT hardware, and payment gateway internals are excluded, in line with the feasibility of a 4-member student project.

References: Vehicle Parking System SRS v1.0, Design Specifications v1.0, OWASP Top 10, PCI-DSS, WCAG 2.1 AA.

Definitions: VPS (Vehicle Parking System), ANPR (Automatic Number Plate Recognition), IoT (Internet of Things), JWT (JSON Web Token), RBAC (Role-Based Access Control), OTP (One-Time Password), SRS (Software Requirements Specification), RTM (Requirements Traceability Matrix), UAT (User Acceptance Testing).

# 2. Test Items

- User Registration & Authentication module (AuthModule)

- Slot Search & Reservation module (SlotModule / BookingModule)

- Vehicle Entry/Exit & Real-Time Tracking module

- Payment & Billing module

- Admin & Parking Lot Management module

- Notifications & Reporting module

- REST API layer (Node.js/Express or Flask/Django)

- Web client UI (responsive) and gate kiosk UI

# 3. Features to be Tested

Features mapped to SRS requirement IDs:

- VPS-F-001: User registration with name, email/phone, password

- VPS-F-002: Authentication with JWT session creation

- VPS-F-003: Password reset via OTP

- VPS-F-004: Account lockout after 5 failed login attempts

- VPS-F-005: Role-based login (Driver / Attendant / Administrator)

- VPS-F-010: Real-time slot availability display

- VPS-F-011: Search lots by location with price/availability filters

- VPS-F-012: Slot reservation for a date/time window

- VPS-F-013: Reservation cancellation

- VPS-F-014: Prevention of double-booking for overlapping windows

- VPS-F-020..025: Vehicle entry/exit logging (manual entry or simulated scan trigger), reservation matching, unauthorized-vehicle alerts

- VPS-F-030..032: Fee calculation, payment processing via sandbox/test-mode gateway, receipts and refunds

- VPS-F-040..043: Lot/slot creation, pricing rules, occupancy dashboard, attendant accounts

- VPS-F-050..052: SMS/email notifications and occupancy/revenue reports

- VPS-NF-001: Response time ≤ 3s for 90% of requests

- VPS-NF-002: 99.5% monthly availability

- VPS-NF-003: 500 concurrent users without degradation

- VPS-NF-004: No raw card data stored

- VPS-NF-005: Accessibility (WCAG 2.1 AA)

- VPS-SR-001..005: TLS enforcement, password hashing, RBAC, payment tokenization, audit logging

# 4. Features Not to be Tested

Excluded based on project feasibility for a 4-member student team without access to real parking hardware:

- Real ANPR camera and IoT occupancy sensors (not available; entry/exit and occupancy will be simulated via the UI and a mock API trigger instead)

- Boom barrier / physical gate controller hardware

- Payment gateway internal processing (tested only via sandbox/test-mode; real settlement and PCI-DSS certification are the gateway provider's responsibility)

- Third-party Maps/geolocation API internals

- SMS/Email provider delivery infrastructure (only the integration call is tested, not actual message delivery)

- Physical parking lot construction and civil infrastructure

# 5. Test Approach / Strategy

Levels:

- Unit tests (module-level: booking logic, fee calculation, validators)

- Integration tests (Web client ↔ REST API ↔ Database; API ↔ Payment Gateway sandbox; API ↔ simulated entry/exit trigger in place of real ANPR/IoT hardware)

- System tests (end-to-end: search → reserve → entry → exit → payment)

- Acceptance tests (UAT with drivers, attendants, and administrators)

Types:

- Functional testing (all core features per SRS)

- Regression testing (after each build)

- Performance testing (response time, 500 concurrent users, real-time update latency)

- Concurrency testing (simultaneous booking of the same slot)

- Usability & accessibility testing (screen reader, high-contrast mode)

- Compatibility testing (browsers, responsive breakpoints, kiosk UI)

Entry Criteria: Stable build deployed to test environment, test data (users, lots, slots, vehicles) loaded, payment gateway sandbox and notification sandbox available, smoke test passed.

Exit Criteria: 100% of planned test cases executed, 0 critical/high defects open, all high-priority functional requirements verified, no critical NFR failures, RTM shows full requirement coverage.

## 5.1 Security Validation

- Verify TLS 1.2+ enforced on all endpoints; non-TLS connections rejected (VPS-SR-001)

- Verify passwords stored only as salted bcrypt hashes; no plaintext in DB or logs (VPS-SR-002)

- RBAC validation — unauthorized role attempting admin/attendant actions receives HTTP 403 (VPS-SR-003)

- Verify no card data reaches the application database; tokenized gateway flow only (VPS-SR-004, VPS-NF-004)

- Verify audit log entries created for administrative actions with timestamp and actor (VPS-SR-005)

- Account lockout / brute-force protection testing (VPS-F-004)

- Input fuzzing and injection testing on registration, search, booking, and vehicle-number fields (SQL/NoSQL injection, XSS)

- JWT handling tests: expiry, tampering, replay, and session invalidation on logout

- Penetration testing of authentication and reservation flows

- Verify PII (vehicle registration number, contact details) is not exposed in API responses to unauthorized users

# 6. Test Environment

Hardware: Test workstations and mobile devices for responsive UI only. No physical ANPR camera, IoT slot sensors, boom barrier, or ticket printer are used — given the team's feasibility constraints, vehicle entry/exit and slot-occupancy events are simulated through the web/kiosk UI and a mock API endpoint that mimics a scan/sensor trigger.

Software: VPS web app v1.0, backend REST API (Node.js/Express or Python Flask/Django), MongoDB/PostgreSQL test database, payment gateway sandbox (test-mode keys only, no real transactions), SMS/email sandbox or logging stub.

Tools: Selenium / Cypress (UI automation), Postman (API testing), JMeter (performance and load), Jest / PyTest (unit testing), OWASP ZAP (security scanning), axe DevTools (accessibility), Jira (defect tracking), Git (version control).

Test Data: Dummy driver/attendant/admin accounts, sample parking lots and slot configurations, test vehicle registration numbers, sandbox payment cards, and pre-seeded reservation records covering valid, boundary, and conflicting time windows.

# 7. Test Schedule

Milestones:

| Milestone | Date | Owner |
| --- | --- | --- |
| Test case design | 10-Sep-2026 | Test Engineer |
| Environment setup | 12-Sep-2026 | Test Engineer / Developer |
| Unit & integration test execution | 14-Sep-2026 to 18-Sep-2026 | Developer / Test Engineer |
| System test execution start | 21-Sep-2026 | Test Engineer |
| Performance & security testing | 24-Sep-2026 to 28-Sep-2026 | Test Engineer |
| System test execution end | 30-Sep-2026 | Test Engineer |
| UAT | 02-Oct-2026 to 06-Oct-2026 | Product Owner |
| Test Summary Report & sign-off | 08-Oct-2026 | QA Lead |

# 8. Test Deliverables

- Test Plan (this document)

- Test Cases (manual & automated) — TC-Auth-*, TC-Slot-*, TC-Track-*, TC-Pay-*, TC-Admin-*, TC-Perf-*, TC-Sec-*, TC-UX-*

- Automated test scripts (Cypress/Selenium, Postman collections, JMeter test plans)

- Test Data sets

- Test Execution Logs

- Defect Reports (Jira)

- Requirements Traceability Matrix (updated)

- Test Summary Report

# 9. Roles and Responsibilities

The project team has 4 members; each also develops the module they test (typical for a student capstone), with cross-review between pairs before sign-off.

| Role (Team Member) | Name | Responsibility |
| --- | --- | --- |
| QA Lead | BR Manasi | Own Auth & Admin modules; prepare test plan, coordinate execution, consolidate reports |
| Backend & API Test Engineer | BR Manavi | Design & execute API/integration test cases for booking, entry/exit, and payment; log defects |
| Frontend & UX Test Engineer | B Meghana | Design & execute UI, usability, and accessibility test cases; support regression testing |
| Security & Performance Test Engineer | B Sanjana | Execute security validation and performance/load testing; verify NFR compliance |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds; prioritize high-priority FR test cases |
| Payment gateway sandbox unavailable or rate-limited | Use mock payment service stubs; schedule gateway tests in defined windows |
| ANPR camera / IoT sensor hardware unavailable | Test with manual entry mode and simulated sensor events via API stubs |
| Real-time update latency hard to reproduce in test environment | Use JMeter with WebSocket sampler and production-like data volume |
| Test environment downtime | Maintain a backup environment on a cloud VM with restorable DB snapshot |
| Concurrency defects missed in manual testing | Add automated parallel-request tests for double-booking scenarios |

# 11. Assumptions & Dependencies

- No physical ANPR camera or IoT occupancy sensors will be used; entry/exit and occupancy events are simulated in software for this academic project

- Payment gateway sandbox/test-mode credentials (free tier) will be available before execution begins; no real money is transacted

- SMS/email notification sandbox or a logging stub will be provisioned and stable

- Test data (accounts, lots, slots, vehicle numbers) will be seeded before execution

- A free-tier Maps/geolocation API key will be available for search testing

- The deployed build corresponds to the SRS v1.0 requirement baseline

- All 4 team members are available through the testing window; roles in Section 9 assume this staffing level

# 12. Suspension & Resumption Criteria

Suspend testing if:

- Test environment or database is unavailable for more than 4 hours

- The build is too unstable and blocks more than 30% of planned test cases

- Payment gateway sandbox is down, blocking all payment test cases

- A critical security defect is found that invalidates further functional testing

Resume testing if:

- Blocking defects are resolved and verified in a new build

- Environment is restored and smoke test passes

- Dependent third-party sandbox services are available again

# 13. Test Case Management & Traceability

The RTM maps each SRS requirement to one or more test cases. Test cases are managed in Jira and version-controlled alongside automation scripts.

| Req ID | Requirement (short) | Test case(s) | Level |
| --- | --- | --- | --- |
| VPS-F-001 | User registration | TC-Auth-01 | Unit / System |
| VPS-F-002 | User authentication | TC-Auth-02 | System |
| VPS-F-004 | Account lockout after 5 failures | TC-Auth-04 | Security |
| VPS-F-010 | Real-time slot availability | TC-Slot-01 | Integration |
| VPS-F-012 | Reserve a slot | TC-Slot-03 | System |
| VPS-F-014 | Prevent double-booking | TC-Slot-05 | Concurrency |
| VPS-F-030 | Fee calculation & payment | TC-Pay-01 | Integration |
| VPS-NF-001 | Response time ≤ 3s | TC-Perf-01 | Performance |
| VPS-NF-003 | 500 concurrent users | TC-Perf-02 | Performance |
| VPS-NF-005 | Accessibility WCAG 2.1 AA | TC-UX-01 | Usability |
| VPS-SR-001 | TLS enforcement | TC-Sec-02 | Security |
| VPS-SR-003 | RBAC enforcement | TC-Sec-04 | Security |

# 14. Test Metrics & Reporting

Metrics collected:

- % test cases executed

- % passed / failed / blocked

- Defect density (defects per module)

- Defect aging and severity distribution

- Requirement coverage (from RTM)

- Automation coverage of regression suite

Reports:

- Daily test execution status report

- Weekly defect trend report

- Final Test Summary Report with sign-off recommendation

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | BR Manasi |  |
| Dev Lead | B SANJANA |  |
| Product Owner | BR MANAVI |  |
| Product Owner | B MEGHANA |  |